**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 24 June 2025 |
| Team ID | LTVIP2025TMID55793 |
| Project Name | FreelanceFinder: Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password, and confirmation password. | 2 | High | pujitha |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email after registering. | 1 | High | pujitha |
| Sprint-2 |  | USN-3 | As a user, I can register using Gmail or Facebook. | 2 | Medium | pujitha |
| Sprint-1 | Login | USN-4 | As a user, I can log in using email and password. | 1 | High | pujitha |
| Sprint-2 | Dashboard | USN-5 | As a freelancer, I can view and filter available projects. | 3 | High | pujitha |
| Sprint-3 | Project Posting | USN-6 | As a client, I can post new projects with title, description, and budget. | 3 | High | pujitha |
| Sprint-3 | Messaging | USN-7 | As a user, I can chat with others through integrated messaging. | 5 | Medium | pujitha |
| Sprint-4 | Submission & Review | USN-8 | As a freelancer, I can upload completed work and receive feedback. | 3 | High | pujitha |
| Sprint-4 | Admin Panel | USN-9 | As an admin, I can manage users, disputes, and transactions. | 4 | High | pujitha |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 01 Aug 2025 | 06 Aug 2025 | 4 | 06 Aug 2025 |
| Sprint-2 | 5 | 6 Days | 07 Aug 2025 | 12 Aug 2025 | 5 | 12 Aug 2025 |
| Sprint-3 | 8 | 6 Days | 13 Aug 2025 | 18 Aug 2025 | 8 | 18 Aug 2025 |
| Sprint-4 | 7 | 6 Days | 19 Aug 2025 | 24 Aug 2025 | 7 | 24 Aug 2025 |

**Velocity:**


Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



Velocity=Number of SprintsTotal Story Points Completed​=44+5+8+7​=424​=6 Story Points per Sprint

**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile[software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

****